Project Planning Phase

Project Planning Template

Product Backlog · Sprint Planning · User Stories · Story Points

| Date | 28 June 2026 |
| --- | --- |
| Project Name | College Library Book Request System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule & Estimation (4 Marks)

The following product backlog covers all user stories for the College Library Book Request System. Students request books from the college library using a custom form. Key system behaviours include: validating that the issue date is not in the past, auto-generating a unique request number, and notifying the librarian when a request is submitted.

| Sprint | Functional Req. (Epic) | USN | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Book Request Form | USN-1 | As a student, I can fill a custom book request form with book title, author, student ID, and issue date. | 3 | High |
| Sprint-1 | Issue Date Validation | USN-2 | As a student, the system validates that the issue date is not in the past. | 3 | High |
| Sprint-1 | Request Number Generation | USN-3 | As a student, the system auto-generates a unique request number upon form submission. | 2 | High |
| Sprint-1 | Librarian Notification | USN-4 | As a student, the librarian is notified automatically when my book request is submitted. | 2 | High |
| Sprint-2 | Book Availability | USN-5 | As a student, I can check real-time availability of a book before submitting a request. | 2 | High |
| Sprint-2 | Request Status | USN-6 | As a student, I can view the current status of my submitted book request. | 2 | High |
| Sprint-2 | Librarian Approval | USN-7 | As a librarian, I can approve or reject student book requests from the dashboard. | 3 | High |
| Sprint-3 | Leave Record Mgmt | USN-8 | As an administrator, I can maintain and view all book request records. | 2 | Medium |
| Sprint-3 | Reporting | USN-9 | As an administrator, I can generate reports on book request history and approvals. | 2 | Medium |
| Sprint-4 | Security | USN-10 | As an administrator, only authorized students and librarians can access the system. | 2 | Medium |
| Sprint-4 | Testing | USN-11 | As a tester, I can verify that the book request workflow functions correctly end-to-end. | 2 | High |
| Sprint-4 | Deployment | USN-12 | As an administrator, I can deploy the Library Book Request System successfully. | 2 | Medium |

Sprint Summary

| Sprint | Epic / Theme | Total Story Points | Priority |
| --- | --- | --- | --- |
| Sprint-1 | Book Request Form, Date Validation, Request No., Notification | 10 | High |
| Sprint-2 | Book Availability, Request Status, Librarian Approval | 7 | High |
| Sprint-3 | Record Management, Reporting | 4 | Medium |
| Sprint-4 | Security, Testing, Deployment | 6 | Medium/High |

Story Point Reference (Fibonacci Scale)

| Story Points | Meaning |
| --- | --- |
| 1 | Very Easy – trivial UI label or config change |
| 2 | Normal – standard CRUD operation or simple validation |
| 3 | Moderate – multi-field form with business logic |
| 5 | Difficult – complex integration or multi-system workflow |